

IMPLEMENTATION PROCESS

**Version1.0**

**Quốc Nhân**

**07/11/2019**

**VERSION HISTORY**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Version #** | **Implemented**  **By** | **Revision**  **Date** | **Approved**  **By** | **Approval**  **Date** | **Reason** |
| 1.0 | Quốc Nhân | 07/11/2019 |  |  | Create Document Implement process version 1.0 |
| 1.1 | Quốc Nhân | 08/11/2019 |  |  | Update document implement process V1.1 |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

Table of Contents

[1. Introduction 3](#_Toc22683593)

[1.1 Objective and Scope 3](#_Toc22683594)

[1.2 Intended Audiences 3](#_Toc22683595)

[1. Implement process 3](#_Toc22683593)

[2.1 Process 3](#_Toc22683594)

[2.2 Description 3](#_Toc22683595)

[2.3 Role and Responsibility 3](#_Toc22683594)

[2.4 Template for Apply Process 3](#_Toc22683595)

[2.5 Tools 3](#_Toc22683594)

**List of Table**

[table : 1 Intended audiences 3](#_Toc22683593)

[table : 2 Description 3](#_Toc22683593)

[table : 3 Role and responsibility 3](#_Toc22683593)

[table : 4 Template for apply 3](#_Toc22683593)

[table : 5 tools 3](#_Toc22683593)

[FIGURE: 1 Implement process activity 3](#_Toc22683593)

# 

# Introduction

## Objective and scope

This document gives the reader a detailed description of the management process, resources, stakeholders, document and implementation environment of the implementation phase.

## **Intended audiences**

|  |  |  |
| --- | --- | --- |
| **No** | **Readers** | **Reason for reading** |
| 1 | Project Manager | To understand processes during the implementation, control and monitoring phase. |
| 2 | Mentor | Review and guide to develop an implementation plan |
| 3 | Code Leader | Use this document for overview and control the stage |
| 4 | Team member | To understand the progress and track work in the Implement phase |

Table 1: Intended Audiences

# Implement process

## Process




Figure 1: Implement Process Activity

## **Description**

|  |  |  |  |
| --- | --- | --- | --- |
| **Stage** | **Input** | **Output** | **Describe** |
| Pair Programming | SRS document  Detail design document | Source code | * Programmers will conduct code and fix bugs. All of programmer working together, * All of programmers should swap their roles frequently |
| Personal Test | Source code | System built  Standard output document | * The programmer will run all tests to build the system |
| Source code refactoring user guide | Source code | Source code refactoring  Use Guide document | * Programmers in this phase complete the structural improvements to optimize the code to make the software work better, reducing errors. |

## Role and responsibility

|  |  |  |
| --- | --- | --- |
| **Id** | **Roles** | **Responsibility** |
| 1 | Project Manager | Main responsibility for the schedule and overall success of the project |
| 2 | Code Leader | Lead, plan and track the progress of the coding team. Report directly to the project manager. |
| 3 | Programmer | Write source code, unit code for the system, fix bug from the tester.  Direct reporting Coding leader when problems with coding. |
| 4 | Support | Training code for all team member |

Table 3: Role and Responsibility

## **Template for apply process**

|  |  |  |  |
| --- | --- | --- | --- |
| **No** | **Template** | **Description** | **Location** |
| 1 | Software Requirement Specification (SRS) | The content of the document represents the overall "App real estate" system, problems, solutions, technical specifications and functionality. From a technical perspective. | Process\Requirement |
| 2 | Detail Design Document | Document describing additional work requirements for the Design section. | Process\Design Management |

Table 4: Template for apply

## Tools

|  |  |  |
| --- | --- | --- |
| **Id** | **Description** | **Configuration** |
| 1 | Work environment | Microsoft Office Word  Microsoft Office Excel  Github |

Table 5: Tools