

USE CASE DIAGRAM – MODULE 1

**Version1.0**

**Nhan Pham**

**16/12/2019**

**VERSION HISTORY**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Version #** | **Implemented**  **By** | **Revision**  **Date** | **Approved**  **By** | **Approval**  **Date** | **Reason** |
| 1.0 | Nhan Pham | 16/12/2019 |  |  | Create document use case diagram v1.0 |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

Table of Contents

[1. Introduction 3](#_Toc22683593)

[1.1 Goal 3](#_Toc22683594)

[1.2 Execute team 3](#_Toc22683595)

[1.2 Reader 3](#_Toc22683595)

[2. Function list 3](#_Toc22683593)

[3. Use case diagram 3](#_Toc22683593)

[1.1 Overview module 1 3](#_Toc22683594)

[1.2 Information management (Website) 3](#_Toc22683595)

[1.3 Company information (app) 3](#_Toc22683595)

[1.4 Account management (Website) 3](#_Toc22683594)

[1.5 Forgot/change password (App & Website) 3](#_Toc22683594)

# 

# Introduction

## Goal

* Document describing product functions to help developers get information about the functions, specifically the functions, of the product.
* Help make it easier to develop and complete projects.
* Help developers develop properly with the functions that customers require.

## **Execute team**

|  |  |
| --- | --- |
| **Full name** | **Role** |
| Huỳnh Tuấn Đạt | Leader |
| Trịnh Thị Như Phương | Member |
| Nguyễn Anh Minh | Member |
| Trương Quang Vương | Member |
| Phạm Quốc Nhân | Member |

## **Reader**

|  |  |
| --- | --- |
| **Reader** | **Content** |
| Đặng Đình Hòa | 1, 2, 3 |
| Team | 1, 2, 3 |

# Function List

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **FEATURE** | **FUNCTION** | **PRIORITY** | **PLATFORM** | **START** | **FINISH** | **ASIGN TO** | **STATUS** |
| FR.01 | Quản lý đăng nhập/ đăng xuất | Đăng nhập | High | Mobile App | 12/23/2019 | 12/24/2019 | Team | Complete |
| FR.02 | Đăng xuất | High | Mobile App | 12/23/2019 | 12/24/2019 | Team | Complete |
| FR.03 | Đăng nhập | High | Web App | 12/25/2019 | 12/26/2019 | Team | Complete |
| FR.04 | Đăng xuất | High | Web App | 12/26/2019 | 12/27/2019 | Team | Complete |
|  | | | | | | | | | |
| FR.05 | Quản lý thông tin | Tìm kiếm nhân sự | Medium | Mobile App | 12/30/2019 | 12/31/2019 | Team | Complete |
| FR.06 | Xem danh sách nhân sự | Medium | Mobile App | 12/30/2019 | 12/31/2019 | Team | Complete |
| FR.07 | Tải lên sơ đồ tổ chức | Medium | Web App | 1/1/2020 | 1/2/2020 | Team | Complete |
| FR.08 | Xem sơ đồ tổ chức | Medium | Mobile App | 1/2/2020 | 1/3/2020 | Team | Complete |
| FR.09 | Thêm chính sách công ty | Medium | Web App | 1/2/2020 | 1/3/2020 | Team | Complete |
| FR.10 | Sửa chính sách công ty | Medium | Web App | 1/6/2020 | 1/7/2020 | Team | Complete |
| FR.11 | Xóa chính sách công ty | Medium | Web App | 1/8/2020 | 1/9/2020 | Team | Complete |
| FR.12 | Xem chính sách công ty | Medium | Mobile App | 1/9/2020 | 1/10/2020 | Team | Complete |
| FR.13 | Xem danh sách chính sách công ty | Medium | Web App | 1/9/2020 | 1/10/2020 | Team | Complete |
| FR.14 | Quên mật khẩu | Medium | Web App | 1/13/2020 | 1/14/2020 | Team | Complete |
| FR.14.1 | Đổi mật khẩu | Medium | Mobile App | 1/13/2020 | 1/14/2020 | Team | Complete |
| FR.14.2 | Quên mật khẩu | Medium | Mobile App | 1/18/2020 | 1/19/2020 | Team | Complete |
| FR.15 | Xem sơ đồ tổ chức | Medium | Web App | 1/18/2020 | 1/19/2020 | Team | Complete |
|  | | | | | | | | | |
| FR.16 | Quản lý tài khoản | Xem thông tin tài khoản | High | Web App | 1/20/2020 | 1/21/2020 | Team | Complete |
| FR.17 | Thêm tài khoản | High | Web App | 12/27/2019 | 12/28/2019 | Team | Complete |
| FR.18 | Ẩn tài khoản (khóa) | High | Web App | 12/24/2019 | 12/26/2019 | Team | Complete |
| FR.19 | Sửa tài khoản | High | Web App | 12/27/2019 | 12/28/2019 | Team | Complete |
| FR.20 | Phân quyền | High | Web App | 12/27/2019 | 12/28/2019 | Team | Complete |
| FR.20.1 |  | Tìm kiếm tài khoản | Medium | Web App | 1/11/2020 | 1/12/2020 | Team | Complete |
| FR.20.2 |  | Xuất file excel tài khoản | Medium | Web App | 1/9/2020 | 1/10/2020 | Team | Complete |

# Use Case Diagram

## **Overview module 1**



## **Information management (website)**



## **Company information (App)**



## **Account management (Website)**



## **Forgot/change password (App & Website)**

