

Risk List Module 1

**Version1.0**

**Quốc Nhân**

**09/03/2020**

**VERSION HISTORY**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Version #** | **Implemented**  **By** | **Revision**  **Date** | **Approved**  **By** | **Approval**  **Date** | **Reason** |
| 1.0 | Quốc Nhân | 09/03/2020 |  |  | Create Document version 1.0 |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

**Table of Contents**

[1. Introduction 2](#_Toc26622373)

[2. RISK SCORE 2](#_Toc26622373)

[3. Risk List module 1 2](#_Toc26622375)

1. **Introduction**

Members' risks when working on module 1

# **Risk Score**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **Impact** | | | | |
| **Probability** | **Negligible (1)** | **Minor (3)** | **Moderate (5)** | **Serious (8)** | **Critical (10)** |
| **Very likely to occur**  **(5)** | 5 | 15 | 25 | 40 | 50 |
| **Probably will occur**  **(4)** | 4 | 12 | 20 | 32 | 40 |
| **About 50% chance**  **of occuring (3)** | 3 | 9 | 15 | 24 | 30 |
| **Unlikely (2)** | 2 | 6 | 10 | 16 | 20 |
| **Very unlikely to occur (1)** | 1 | 3 | 5 | 8 | 10 |

Note:

|  |  |
| --- | --- |
|  | Low Risk |
|  | Low Risk |
|  | Moderate Risk |
|  | Moderate Risk |
|  | High Risk |

# **Risk List**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Number | Risk name | Possibility | Impact | Priority | How to prevent or minimize |
| 1 | Difficulties with new technologies (language code) | High (Very likely to occur) | Critical | High | 1. Organize training sessions on new technologies for all members  2. Learn online and join facebook groups about languages ​​on the project (react native) |
| 2 | Time (still go to school, repay the subject) | High (Very likely to occur) | Critical | High | 1. Spend an hour or two to make up for BDS project  2. “To do list” for the day so that follow the work everyday |
| 3 | It is not clear about the role of each member in the project | Moderate Risk (About 50% chance  of occuring) | Moderate | Moderate Risk | 1. The team will have a meeting and discuss the role of each member together |