

GENERAL SCHEDULE

**Version1.0**

**Nhan Pham**

**14/06/2020**

**VERSION HISTORY**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Version #** | **Implemented**  **By** | **Revision**  **Date** | **Approved**  **By** | **Approval**  **Date** | **Reason** |
| 1.0 | Nhan Pham | 14/06/2020 |  |  | Create documents general ver1.0 |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

Table of Contents

[1. Introduction 3](#_Toc22683593)

[1.1 Goal 3](#_Toc22683594)

[1.2 Execute team 3](#_Toc22683595)

[1.3 Reader 3](#_Toc22683595)

[1.4 Problem with schedule 3](#_Toc22683595)

[1.5 Job chart 3](#_Toc22683595)

[1.6 Actual chart (hours) 3](#_Toc22683595)

[1.7 Plan chart (hours) 3](#_Toc22683595)

[1.8 Membership time chart 3](#_Toc22683595)

[1.8 Acutal chart (days) 3](#_Toc22683595)

[2. Project Timeline & Milestones 3](#_Toc22683593)

[3. Progress 3](#_Toc22683593)

[4. Problem Project 3](#_Toc22683593)

[5. pLAN 3](#_Toc22683593)

[6. wORK BREAKDOWN STRUCTURE 3](#_Toc22683593)

[6.1 Module 1 3](#_Toc22683595)

[6.2 Module 2 3](#_Toc22683595)

[6.3 Module 3 3](#_Toc22683595)

[7. Risk list 3](#_Toc22683593)

[7.1 Risk list M1 3](#_Toc22683595)

[7.2 Risk list M2 3](#_Toc22683595)

[7.3 Risk list M3 3](#_Toc22683595)

[8. TimeLOG 3](#_Toc22683593)

[9. Lesson learned 3](#_Toc22683593)

[10. Question & Answer 3](#_Toc22683593)

[11. Team member evaluation 3](#_Toc22683593)

# 

# Introduction

## Goal

* Document describing functions to help developers get information about functions in a specific and detailed way
* Help make it easier to develop and complete projects.
* Help developers develop properly with the functions that customers require.

## **Execute team**

|  |  |
| --- | --- |
| **Full name** | **Role** |
| Phạm Quốc Nhân | Member |

## **Reader**

|  |  |
| --- | --- |
| **Full name** | **Role** |
| Đặng Đình Hòa | Mentor |
| Huỳnh Tuấn Đạt | Leader |
| Trịnh Thị Như Phương | Member |
| Nguyễn Anh Minh | Member |
| Trương Quang Vương | Member |
| Phạm Quốc Nhân | Member |

## **Problems with schedule**

|  |  |
| --- | --- |
| **ID** | **Problem** |
| 1 | Thay đổi thời gian nộp đồ án từ dịch bệnh cov-19 |
| 2 | Chưa bám sát lịch trình |

## **Job chart**

## **Actual chart (hours)**

## **Plan chart (hours)**

## **Membership time chart**

## **Actual chart (days)**

[2. Project Timeline & Milestones](#_Toc22683593)



[3. Progress](#_Toc22683593)



[4. Problem Project](#_Toc22683593)



[5. pLAN](#_Toc22683593)



[6. wORK BREAKDOWN STRUCTURE](#_Toc22683593)

[6.1 Module 1](#_Toc22683595)



[6.2 Module 2](#_Toc22683595)



[6.3 Module 3](#_Toc22683595)



[7. Risk list](#_Toc22683593)

[7.1 Risk list M1](#_Toc22683595)



[7.2 Risk list M2](#_Toc22683595)



[7.3 Risk list M3](#_Toc22683595)



[8. TimeLOG](#_Toc22683593)



[9. Lesson learned](#_Toc22683593)



[10. Question & Answer](#_Toc22683593)



[11. Team member evaluation](#_Toc22683593)

