## Slide 1
Presentation For Capstone
CAPSTONE PROJECT
“App quản lý công ty BĐS”
Team 3: Hello World
Mentor: Đặng Đình Hòa

## Slide 2
Team introduction
1.
Project overview.
Architectural.
Agenda
Monitoring & control.
2.
3.
4.
5.
Summary test report.
6.
Problem project
7.
Lesson learned & Demo.
Agenda

## Slide 3
LOGO TEAM
STAKEHOLDERS
1. TEAM INTRODUCTION
Name | Role
Mr. Trần Minh Châu | Customer
Mr. Nguyễn Hữu Nhật | Customer

## Slide 4
TEAM MEMBER
Huỳnh Tuấn Đạt
Trương Quang Vương
Phạm Quốc Nhân
Trịnh Nhu Phương
Nguyễn Anh Minh
Lorem ipsum dolor sit amet, consectetur adipiscing elit, sed do eiusmod tempor incididunt ut labore et dolore magna aliqua.
Lorem ipsum dolor sit amet, consectetur adipiscing elit, sed do eiusmod tempor incididunt ut labore et dolore magna aliqua.
Lorem ipsum dolor sit amet, consectetur adipiscing elit, sed do eiusmod tempor incididunt ut labore et dolore magna aliqua.
Lorem ipsum dolor sit amet, consectetur adipiscing elit, sed do eiusmod tempor incididunt ut labore et dolore magna aliqua.
4
Lorem ipsum dolor sit amet, consectetur adipiscing elit, sed do eiusmod tempor incididunt ut labore et dolore magna aliqua.

## Slide 5: 2. Project overview
Giới thiệu dự án
Hiện tại, nhu cầu nhà ở là một vấn đề lớn đối với người dân trên cả nước, vì vậy chủ nhà đang tìm cách cung cấp nhà ở thông qua ứng dụng bất động sản.
App Bất động sản, được xây dựng cho người dùng nội bộ để quản lý dự án, quản lý số liệu thống kê, báo cáo và nhiều chức năng khác.
App cũng giúp nhân viên biết thêm về thông tin cần thiết về ngành bất động sản như những dự án bất động sản, xếp hạng về doanh thu của nhân viên, nhóm và phòng.
5

## Slide 6: 2. Project overview
Số người trong công ty
Stakeholders | Number of people
Director | 1 people
Department Heads | ~10 people
Administrator | ~1 people
Employees | ~150 people
Deputy department | ~5 people
6

## Slide 7: 2. Project overview
Business constraints
7
# | Business Rules | Business Rules
1 | BR1 | When employees leave, the account will be hidden.
2 | BR2 | Staff only view and register applications
3 | BR3 | Only the administrator can update the information
4 | BR4 | Only director can approve employee applications
5 | BR5 | Unapproved applications will be canceled and not saved in history
6 | BR6 | Admin to update information continuously or when there is information from leaders and departments
7 | BR7 | Admin cannot use App Mobile to import files, etc.

## Slide 8: 2. Project overview
Technical constraints
8
System: | Programming language App: | Programming language Website: | Database:
Website (browser: Firefox, Chrome, Cốc cốc,..) | Code: Javascript | Code: javascript | Database: Firebase
App (platform: Ios & Android). | Framework: React native | Framework: Vuejs | Document: github
 |  |  | Communication: zalo and facebook

## Slide 9: 2. Project overview
Technical constraints
9
System: | Programming language App: | Programming language Website: | Database:
Website (browser: Firefox, Chrome, Cốc cốc,..) | Code: Javascript | Code: javascript | Database: Firebase
App (platform: Ios & Android). | Framework: React native | Framework: Vuejs | Document: github
 |  |  | Communication: zalo and facebook

## Slide 10: 3. Monitoring & control
10
Tổng số công việc cho module 1 | 58
Tổng số công việc cho module 2 | 28
Tổng số công việc cho module 3 | 79
Job chart

## Slide 11: 3. Monitoring & control
Actual chart (TT) (days)
11
Tổng thời gian thực tế hoàn thành module 1 | 43 day
Tổng thời gian thực tế hoàn thành module 2 | 20 day
Tổng thời gian thực tế hoàn thành module 3 | 65 day
Đã trừ 3 tuần nghỉ tết và 2 tuần nghỉ dịch | 

## Slide 12: 3. Monitoring & control
Actual chart (TT) (hours)
12
Tổng thời gian thực tế hoàn thành module 1 | 914 hours
Tổng thời gian thực tế hoàn thành module 2 | 669 hours
Tổng thời gian thực tế hoàn thành module 3 | 1909 hours

## Slide 13: 3. Monitoring & control
Plan chart (DK) (hours)
13
Tổng thời gian thực tế hoàn thành module 1 | 985 giờ
Tổng thời gian thực tế hoàn thành module 2 | 744 giờ
Tổng thời gian thực tế hoàn thành module 3 | 2047 giờ

## Slide 14: 3. Monitoring & control
Actual chart (TT) (days)
14
Tổng thời gian thực tế hoàn thành module 1 | 43 day
Tổng thời gian thực tế hoàn thành module 2 | 20 day
Tổng thời gian thực tế hoàn thành module 3 | 65 day
Đã trừ 3 tuần nghỉ tết và 2 tuần nghỉ dịch | 

## Slide 15: 3. Monitoring & control
Membership time chart
15
Tổng thời gian từng thành viên làm trong 32 tuần

## Slide 16: 3. Monitoring & control
16

## Slide 17: 4. Architectural
17
# | ID | Quality Attributes | Priority
Usability |  |  | 
1 | QA1 | Users use the app to easier | High
Portability |  |  | 
2 | QA2 | Users can use the application on two platforms | High

## Slide 18: 4. Architectural
Context diagram
18

## Slide 19: 4. Architectural
Protability (physics)
19

## Slide 20: 4. Architectural
Usability (static)
20

## Slide 21: 5. Summary test report.
note
note
21

## Slide 22: 6. Problem project
22
Number | Problem name | Possibility | Impact | Impact factor | How to fix
1 | Language code | High (occurred) | High | Objective | Spend much time for search (Forum, youtube, google, group facebook, question mentor, …)
2 | Database (firebase) | High (occurred) | High | Objective | Spend much time for search (Forum, youtube, google, group facebook, question mentor, …)
3 | Change requirement | Medium (occurred) | Medium | Objective | Contract signed (increased time)
4 | Disease cov19 | High (occurred) | High | Objective | Meeting online

## Slide 23: 8. Lesson learned & Demo.
Lesson learned
23
Kiến thức – kĩ năng | 
1 | Design - Hiểu biết sâu hơn về design. Có kiến thức thêm về làm dự án thực tế
2 | Code - Có thêm kiến thức mới về ngôn ngữ lập trình và kinh nghiệm làm dự án thực tế
3 | Test - Hiểu được tầm quan trọng của tester và cũng có được trải nghiệm thực tế
Teamwork | 
1 | Nhóm làm teamwork rất tốt không có gặp khó khăn.
2 | Mỗi người đều có trách nhiệm và ý thức không đun đẩy công việc
3 | Có những hoạt động xa đọa để nâng cao tinh thần đồng đội

## Slide 24: 8. Lesson learned & Demo.
24

## Slide 25
THANK YOU